ADR-001: MongoDB to AWS Migration

Boardroom-grade ADR with updated visuals and directional cost framing

# Executive Summary

This ADR recommends migrating MongoDB workloads to an AWS-native polyglot architecture using Amazon RDS for PostgreSQL as the system of record and Amazon OpenSearch Service as the search layer. Amazon DocumentDB may be used as a transitional bridge when migration simplification is the dominant near-term requirement.

# Target Reference Architecture

# Decision Framework

# Directional Cost and Value Model

# Decision Drivers

Regulatory compliance and auditability

Full-text search quality and flexibility

Backup and restore maturity

Data governance and reporting capability

Migration speed versus long-term target-state quality

# Recommendation

| Track | Position |
| --- | --- |
| Target state | RDS PostgreSQL + OpenSearch |
| Bridge option | DocumentDB only when migration friction is the primary concern |

# Migration Roadmap

| Phase | Description |
| --- | --- |
| Assess | Inventory MongoDB clusters, collections, query patterns, and search usage. |
| Design | Define the RDS target model, OpenSearch index model, and CDC path. |
| Build | Stand up RDS, CDC services, monitoring, and OpenSearch. |
| Migrate | Run bulk migration plus incremental synchronization. |
| Refactor | Update application reads, writes, and search calls. |
| Cut over | Switch traffic, verify reconciliation, and retire MongoDB. |